DCZ WEBAGENTURA

# Jakub Chovanec - ZIP audit a 5-promptovy migracny plan

High-end realitny web, ktory nebude posobit ako 1:1 sablona a bude mat jasny revenue funnel.

Rychly verdikt ZIP nie je poskodeny. Archiv presiel integritnou kontrolou bez chyb a obsahuje hlavne Next.js subory projektu. Neobsahuje .git, .next, node_modules ani .env.local. Projekt je vsak stale obsahovo Martis MV/Rastislav sablona a obsahuje vela zbytocneho lokalneho Cursor/Blender tooling obsahu. Pred pracou v Codexe treba spravit technicky cleanup, rebrand a opravit lokalny dev script.

# 1. ZIP audit - co som overil

| Kontrola | Vysledok | Dopad |
| --- | --- | --- |
| Integrita ZIP | OK - archiv presiel testom bez chyb. | Subor nie je poskodeny a da sa rozbalit. |
| Pocet poloziek | 8571 poloziek v archive; cca 177.6 MB po rozbaleni; cca 88.7 MB ZIP. | Je to funkcne, ale zbytocne velke na template. |
| Vylucene priecinky | .git, .next, node_modules a .env.local sa v ZIPe nenasli. | Bezpecne z pohladu gitu, buildu, node_modules a lokalnych secrets. |
| Projektova struktura | Najdene: app, components, lib, db, public, package.json, package-lock.json, next.config.ts, tsconfig.json, postcss.config.mjs. | Zaklad Next.js projektu je pritomny. |
| Rizikovy obsah | V ZIPe je .cursor/blender-mcp-deps, .agents, stare docs, stare Martis MV docx a tsconfig.tsbuildinfo. | Nie je to chyba, ale odporucam vycistit, aby projekt neposobil ako chaos a zbytocne sa nenafukoval. |
| Lokaly dev script | package.json ma "dev" script zablokovany cez node -e s hlaskou, ze local dev server je disabled. | Pred pracou treba zmenit na "next dev" alebo spustat npx next dev -p 3010. |
| Biznis obsah | V kode je stale Martis MV, rekonstrukcie, interier, obklady, dlazby, sanita, Dubnica/Trencin local pages. | Toto musi byt prepisane, inak bude web vyzerat ako prebalena sablona. |

Najdolezitejsi technicky zaver ZIP je zdravy, ale nie je este cisty template. Prvy Codex prompt nesmie rovno prerabat vizual. Najprv musi projekt vycistit, premenovat a opravit dev workflow, inak budeme bojovat so starymi nazvami, starymi lokalnymi sekciami a zbytocnymi tooling subormi.

# 2. Odporucany cleanup pred prvym commitom

V novej zlozke projektu odporucam najprv spustit tieto prikazy. Rob to iba v novom projekte, nie v povodnom Rastislav/Martis MV projekte.

cd "C:\Users\DC\projects\jakub-chovanec-reality"

# odstranit zbytocne lokalne a cache subory, ktore nechceme v novom repo
Remove-Item -Recurse -Force .cursor,.agents -ErrorAction SilentlyContinue
Remove-Item -Force tsconfig.tsbuildinfo -ErrorAction SilentlyContinue

# volitelne: docx/md audit dokumenty ponechat iba ak ich chces mat v repo
# odporucanie: presunut ich mimo app alebo zmazat pred finalnym commitom

Potom v package.json zmenit dev script. Najjednoduchsie cez Codex v Prompt 1 alebo rucne:

"scripts": {
  "dev": "next dev",
  "build": "next build",
  "start": "next start",
  "lint": "next lint"
}

Po zmene spustit:

npm install
npm run dev -- --port 3010
# alebo po npm install:
npx next dev -p 3010

# 3. Strategia: z Martis MV sablony spravit novy realitny produkt

| Mozeme ponechat | Musime zmenit |
| --- | --- |
| Next.js, React, TypeScript, Tailwind, komponentovu architekturu. | Nazov projektu, metadata, SEO, OG, favicon, brand a vsetky Martis MV zmienky. |
| Motion system, scroll reveal, premium hover efekty, bento principy. | Hero kompoziciu, poradie sekcii, vizualny motiv, copywriting a CTA logiku. |
| Stripe checkout mechaniku, API routes, DB schema ako zaklad. | Produkty, ceny, nazvy, success/cancel flow a formulare pre realitne use-cases. |
| Formularovy zaklad, email notifikacie a lead capture princip. | Polia: typ nehnutelnosti, lokalita, vymera, stav, termin predaja, rozpocet, financovanie. |
| Performance optimalizacie a production-ready discipline. | Obrazky, ikony, texty, local pages a celu obchodnu argumentaciu. |

Hlavna obchodna myslienka Hlavny produkt webu nema byt 1:1 kurz. Hlavny produkt je ziskat predavajuceho majitela nehnutelnosti cez odhad ceny zdarma. Stripe konzultacia a mentoring su sekundarne produkty a kvalifikacne filtre.

# 4. Ako ma Jakubov web zarabat peniaze

| Revenue pilier | Co ma byt na webe | Preco zaraba |
| --- | --- | --- |
| 1. Odhad ceny nehnutelnosti zdarma | Hlavny formular: typ, lokalita, vymera, stav, fotky, termin predaja, telefon, email. | Zbiera majitelov, ktori uvazuju o predaji. Jeden podpisany obchod moze zaplatit cely web. |
| 2. Realitna konzultacia 1:1 cez Stripe | 60 minut za demo cenu 79 EUR. Pre ludi pred predajom, kupou alebo investiciou. | Okamzity prijem a filter vaznych zaujemcov. Z malej konzultacie moze vzniknut velka zakazka. |
| 3. Databaza kupujucich | Formular pre hladanie bytu/domu/pozemku: lokalita, rozpocet, financovanie, horizont kupy. | Jakub ziska vlastny zoznam kupujucich a nebude zavisly iba na portaloch. |
| 4. Rezervacia obhliadky | Pri ponukach tlacidlo na rezervaciu terminu a kvalifikacne otazky. | Menej chaosu, lepsie filtrovanie ludi, vyssia disciplina obhliadok. |
| 5. Property landing pages | Podstranky pre nehnutelnosti s videom, fotkami, mapou, benefitmi a CTA. | Vyssia dovera a lepsia konverzia z Instagramu, reklamy a zdielania. |
| 6. Mentoring pre zacinajucich maklerov | Sekundarna sekcia: Realitny start 1:1, idealne az po social proofe. | Doplnkovy prijem z personal brandu, ale nie hlavny pilier. |

# 5. Fazovy plan migracie

| Faza | Ciel | Hlavne upravy | Vystup |
| --- | --- | --- | --- |
| Faza 1 - Technicky cleanup a rebrand | Urobit z kopie samostatny Jakubov projekt. | Vymazat .cursor/.agents, opravit dev script, premenovat package, metadata, env example, site URL a company config. | Projekt sa spusti lokalne a uz sa netvari ako Martis MV. |
| Faza 2 - Obsahova mapa a IA | Zmenit logiku zo stavebneho webu na realitny funnel. | Nahradit services/local pages za realitne sekcie: predaj, odhad ceny, kupujuci, konzultacia, ponuky, mentoring. | Jasna homepage struktura a content config pre reality. |
| Faza 3 - Premium realitny redesign | Zabezpecit, aby to nevyzeralo ako 1:1 sablona. | Novy hero, property cards, price estimate widget, map pins, reels mockupy, realitny dashboard, tmavy editorial look. | Wow demo pre stretnutie s Jakubom. |
| Faza 4 - Revenue mechanika | Zapojit penaznu logiku. | Lead formular pre predavajucich, buyer database, Stripe konzultacia 79 EUR, mentoring ako optional, email/DB flow. | Web zacina zbierat leady a predavat konzultacie. |
| Faza 5 - QA, polish a demo readiness | Odstranit chyby a zvysit doveru. | Build, responsive, SEO, OG, Stripe test, formulare, old references, performance, accessibility, launch checklist. | Stabilna demo/production verzia. |

## 6.1 Prompt 1 - ZIP cleanup, dev script, audit a rebrand plan

You are a senior Next.js product engineer and conversion-focused web strategist.

Context:
This project is a copied high-end Next.js template from a previous Martis MV / Rastislav-style project. It will become a premium real estate personal-brand website for Jakub Chovanec.

Important audit facts:
- The ZIP is structurally healthy and contains app, components, lib, db, public, package.json and package-lock.json.
- .git, .next, node_modules and .env.local are not present.
- The project still contains old Martis MV / renovation / interior / construction copy.
- package.json still has the old project name and the local dev script is currently disabled.
- The project may contain local tooling noise such as .cursor, .agents and tsconfig.tsbuildinfo.

Task:
Do a safe first pass only.

Implement:
1. Remove local non-runtime noise if present: .cursor, .agents and tsconfig.tsbuildinfo.
2. Change package.json name to "jakub-chovanec-reality".
3. Change the dev script to "next dev" so I can run: npm run dev -- --port 3010.
4. Update .env.example from Martis MV wording to Jakub Chovanec | Reality placeholders.
5. Update global metadata from old brand to "Jakub Chovanec | Reality".
6. Do not redesign the website yet.
7. Do not rewrite Stripe, DB or global motion systems yet.

After changes:
- Show the diff.
- List every changed/deleted file.
- List all remaining Martis MV / reconstruction / interior references.
- Tell me the exact commands to test locally.

## 6.2 Prompt 2 - Realitna informačna architektura a content mapa

I approve the cleanup. Now convert the content architecture from a renovation website into a premium real estate lead engine.

Business goal:
The main revenue engine is NOT a course. The main revenue engine is capturing property owners who may want to sell.

Create or refactor content/config files so the website has this structure:
1. Hero: Jakub Chovanec, Najmladší realiťák na Slovensku, moderný predaj nehnuteľností cez video, stratégiu a dáta.
2. Problem for sellers: weak photos, wrong pricing, poor listing strategy, weak negotiation, selling under market value.
3. Method: pricing strategy, premium presentation, video/social media, listing distribution, qualified viewings, negotiation, transaction guidance.
4. Free property price estimate: main CTA and main lead form.
5. Buyer database: for people looking for a flat, house or land.
6. Current listings / property cards: placeholder-safe, no copyrighted images unless provided.
7. Paid 1:1 real estate consultation: secondary Stripe product.
8. Optional real estate mentoring: small secondary section only.
9. Contact / booking.

Rules:
- Remove or replace all construction, renovation, interior, obklady, dlazby, sanita, sadrokarton and Dubnica renovation local-page wording.
- Do not make it look like the original template with only changed text.
- Keep reusable components when practical, but rename or repurpose them if their names/copy are too renovation-specific.
- Preserve working APIs, Stripe foundations and motion foundations.

After changes:
- Show the diff.
- List remaining old references.
- Explain the new section order and why it will make money.

## 6.3 Prompt 3 - Premium homepage redesign, aby to nevyzeralo ako sablona

Now redesign the homepage into a distinct premium real estate personal-brand funnel.

This must NOT look like the old Martis MV/Rastislav template. Keep the technical quality and motion smoothness, but change composition, visual motifs, section rhythm, copywriting and CTA hierarchy.

Hero requirements:
- Personal-brand real estate hero, not construction/interior showroom.
- Main headline: "Najmladší realiťák na Slovensku. Moderný predaj nehnuteľností cez video, stratégiu a dáta."
- Primary CTA: "Zisti cenu nehnuteľnosti zdarma"
- Secondary CTA: "Rezervovať konzultáciu"
- Trust elements: Instagram audience, young real estate angle, Andel&Zachar background placeholder, references placeholder, active listings placeholder.
- Visual motifs: property cards, map pins, price estimate widget, premium listing card, mini real estate dashboard, vertical reels/content mockups.
- Visual direction: dark slate/black editorial base, clean white typography, subtle gold/emerald/blue accent, premium Apple-like polish.

Homepage sections:
1. Hero
2. Problem predávajúceho
3. Jakubova metóda predaja
4. Odhad ceny nehnuteľnosti zdarma
5. Databáza kupujúcich
6. Vybrané ponuky / property cards
7. Platená realitná konzultácia
8. Mentoring teaser
9. Contact / booking CTA

Implementation rules:
- Edit only homepage and related section/components/styles.
- Use only local safe placeholder assets or generated neutral UI elements.
- Do not use Instagram/Facebook photos unless I manually add approved files.
- Keep mobile premium and not overcrowded.
- Keep performance strong.

After implementation:
- Show the diff.
- List changed files.
- Tell me what still looks too similar to the old template.

## 6.4 Prompt 4 - Formulare, Stripe a money flow

Now implement the revenue mechanics using the existing project foundations.

Main rule:
The free property price estimate is the primary funnel. Paid consultation and mentoring are secondary revenue products.

Implement or adapt:
1. Free property price estimate form
   CTA: "Zisti cenu nehnuteľnosti zdarma"
   Fields:
   - name
   - phone
   - email
   - property type
   - location
   - size
   - condition
   - planned selling date
   - message
   - consent checkbox

2. Buyer database form
   CTA: "Hľadám nehnuteľnosť"
   Fields:
   - name
   - phone or email
   - target location
   - budget
   - property type
   - financing method
   - timeframe
   - message

3. Stripe product: Realitná konzultácia 1:1 - 60 min
   Suggested demo price: 79 EUR.
   Purpose: direct advice before selling, buying or investing.

4. Optional Stripe/lead product: Realitný štart 1:1
   Suggested demo price: 149 EUR.
   This is secondary and must not overpower the seller funnel.

Replace:
- old Martis MV product names,
- old renovation checkout labels,
- old success/cancel copy,
- old service names in payment metadata if possible.

Security:
- Do not hardcode Stripe secret keys.
- Use environment variables.
- Update .env.example with placeholders only.
- Explain required Stripe dashboard changes and test-mode setup.

After implementation:
- Show the diff.
- List changed files.
- List required .env variables.
- Tell me how to test lead forms and Stripe checkout locally.

## 6.5 Prompt 5 - Finalny audit, drobne opravy a demo readiness

Run a final demo-readiness and production-readiness audit.

Check:
1. npm run build
2. TypeScript errors
3. lint errors if configured
4. mobile responsiveness
5. broken links
6. old Martis MV / Rastislav / renovation / interior references
7. Stripe checkout configuration
8. lead forms and validation
9. SEO metadata
10. Open Graph / Twitter metadata
11. sitemap and robots readiness
12. performance risks
13. accessibility basics
14. whether any section still looks like a copied template
15. whether the website clearly explains how it makes money for Jakub

Return:
- Critical blockers
- Important fixes before the meeting
- Nice-to-have improvements
- Exact files to edit
- Final launch/demo checklist

If there are small safe fixes, implement them. Do not do a broad redesign. Do not touch working Stripe or DB code unless there is a clear bug.

# 7. Finalny checklist pred ukazkou Jakubovi

Web sa spusti lokalne na porte 3010.

Nikde nie je Martis MV, Rastislav, rekonstrukcie, obklady, dlazby, sanita ani interierovy copywriting.

Hero vyzera ako premium real estate personal brand, nie ako stavebna sablona.

Primary CTA je "Zisti cenu nehnuteľnosti zdarma".

Je viditelny realitny revenue model: odhad ceny, konzultacia, databaza kupujucich, obhliadky, mentoring len doplnkovo.

Stripe produkt ma realitny nazov, demo cenu a testovaci flow.

Formular pre predavajucich ma kvalifikacne polia, nie iba meno/email.

Mobile hero je cisty, luxusny a rychly.

Pouzite obrazky su legalne: vlastne, stock, neutral placeholder alebo klientom schvalene.

Na stretnuti prezentujes web ako growth system, nie ako krajsiu vizitku.

Pitch na stretnuti Jakub, ty uz mas pozornost. Instagram ti buduje meno, ale pozornost sama od seba nezaraba. Tento web by bol system, ktory z ludi, ktori ta sleduju, robi konkretne dopyty: odhad ceny nehnutelnosti, platene konzultacie, databazu kupujucich a obhliadky. Ked ti web prinesie co i len jedneho kvalitneho predavajuceho klienta, moze sa zaplatit velmi rychlo.